Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 25-06-2024 to 29-06-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Finalized the project idea and scope, focusing on building a versatile resource-sharing platform named "Project Hive." - Identified core functionalities such as resource-sharing, carpooling, and cloud-based file transfers. - Decided on the tech stack: Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Narrowing down the scope to ensure it fits within the timeline. Balancing between various features without overcomplicating the project. |
| Solutions and Strategies (Explain how challenges were addressed.) | Focused on delivering essential features first and planned to add more features incrementally post MVP (Minimum Viable Product) stage. |
| Progress Made (Summarize the progress made towards project goals.) | Established the project scope and objectives, setting a solid foundation for further development. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | The importance of defining a realistic and focused project scope early in the process. |
| Overall Experience (Provide an overall project experience.) | The ideation phase was productive, with clear goals established for the project. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | Allocate more time for exploring potential future features during the planning phase. |
| Next Steps (Outline the plan for the following week.) | Research similar platforms to understand their limitations and inform development. |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 02-07-2024 to 06-07-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Conducted research on similar platforms to understand their features and limitations. - Identified gaps in existing systems, such as a lack of user-friendly interfaces and limited collaboration features. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Difficulty finding platforms that seamlessly integrate all the desired functionalities. |
| Solutions and Strategies (Explain how challenges were addressed.) | Compiled a list of features to address in Project Hive, focusing on enhancing user experience and collaboration. |
| Progress Made (Summarize the progress made towards project goals.) | Developed a clear understanding of the market gaps to inform the platform's unique features. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Understanding existing tools and their limitations is crucial for building an innovative product. |
| Overall Experience (Provide an overall project experience.) | Insightful research phase that will guide future development. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | Conducting more extensive research into niche platforms could reveal additional innovative features.. |
| Next Steps (Outline the plan for the following week.) | Define functional and non-functional requirements for the project. |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 09-07-2024 to 13-07-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Defined functional requirements such as resource sharing, carpooling features, and cloud-based file transfer. - Outlined non-functional requirements, including performance, scalability, and security. - Documented how the tech stack will be used to meet these requirements. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Balancing feature complexity with performance and usability. |
| Solutions and Strategies (Explain how challenges were addressed.) | Prioritized critical functionalities for the MVP and listed additional features for future iterations. |
| Progress Made (Summarize the progress made towards project goals.) | Established a clear roadmap with detailed functional and non-functional requirements. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Well-defined requirements are essential for guiding development and preventing scope creep. |
| Overall Experience (Provide an overall project experience.) | This phase brought clarity and direction to the project. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | Further refinement of requirements could be done iteratively as new insights are gained. |
| Next Steps (Outline the plan for the following week.) | Determine software and hardware requirements and begin preparing the Software Requirements Specification (SRS). |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 16-07-2024 to 20-07-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Identified software requirements such as Node.js, Express.js, React, and NoSQL databases. - Determined hardware requirements for development and testing. - Began drafting the Software Requirements Specification (SRS) document. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Ensuring compatibility and smooth integration between all required components. |
| Solutions and Strategies (Explain how challenges were addressed.) | Conducted compatibility tests between selected software libraries and tools. |
| Progress Made (Summarize the progress made towards project goals.) | Completed the software and hardware requirement definitions and initiated the SRS document. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Early identification of software and hardware requirements helps avoid integration issues later. |
| Overall Experience (Provide an overall project experience.) | Productive week that laid a strong technical foundation for the project. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | Better alignment of hardware specifications with budget constraints could have been explored more thoroughly. |
| Next Steps (Outline the plan for the following week.) | Continue preparing the SRS and begin working on system and model diagrams. |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 23-07-2024 to 27-07-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Developed system environment diagrams, block diagrams, and logic diagrams. - Initiated the design of UI mockups. - Completed the Software Requirements Specification (SRS) document. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Translating complex functionalities into clear system diagrams. |
| Solutions and Strategies (Explain how challenges were addressed.) | Iterated on system diagrams with team feedback to ensure clarity. |
| Progress Made (Summarize the progress made towards project goals.) | Finalized key system and model diagrams and made significant progress on UI design. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Visual system representations are invaluable for aligning technical implementation with the team. |
| Overall Experience (Provide an overall project experience.) | The week was intense but rewarding, with substantial progress made in system design and documentation. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | More time management could allow for additional iterations on UI design. |
| Next Steps (Outline the plan for the following week.) | Continue UI design and start testing the platform's resource-sharing features. |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 30-07-2024 to 03-08-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Continued UI design, creating prototypes for key user interactions. - Began testing the platform's resource-sharing features and ensuring they meet performance requirements. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Ensuring an intuitive UI while accommodating the complexity of the platform's features. |
| Solutions and Strategies (Explain how challenges were addressed.) | Used iterative prototyping and user feedback to refine the UI design. |
| Progress Made (Summarize the progress made towards project goals.) | Partial completion of UI design and successful initial testing of resource-sharing features. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Early testing is crucial for identifying and resolving potential issues before full-scale development. |
| Overall Experience (Provide an overall project experience.) | Balanced development pace with UI design and technical testing, moving the project forward effectively. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | More extensive testing with diverse datasets could enhance performance and reliability. |
| Next Steps (Outline the plan for the following week.) | Finalize the UI and continue testing key features. |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 06-08-2024 to 10-08-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Finalized the UI, focusing on user interactions and visual elements and presented to peers and evaluators. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Integrating complex functionalities while maintaining a seamless user experience. |
| Solutions and Strategies (Explain how challenges were addressed.) | Iterated on the UI to simplify interactions and improve the user experience. |
| Progress Made (Summarize the progress made towards project goals.) | Significant progress in UI design and functionality testing, particularly with resource sharing. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Comprehensive testing is critical for delivering a reliable product. |
| Overall Experience (Provide an overall project experience.) | Challenging but successful week with key functionalities tested and refined. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | Earlier and more frequent testing could have helped catch issues sooner. |
| Next Steps (Outline the plan for the following week.) | Initiated the frontend development using React, setting up the project structure and integrating core libraries. |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 13-08-2024 to 17-08-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Initiated the frontend development using React, setting up the project structure and integrating core libraries. - Created components for the main features, including user profiles, resource-sharing dashboards, and collaborative tools. - Developed initial styles and layouts to ensure a user-friendly interface. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Understanding the best practices for component architecture and state management in React. Ensuring responsiveness and compatibility across different devices and screen sizes. |
| Solutions and Strategies (Explain how challenges were addressed.) | Followed React documentation and best practices to structure components effectively. Used CSS frameworks and libraries for responsiveness, ensuring a consistent design. |
| Progress Made (Summarize the progress made towards project goals.) | Successfully set up the React frontend and developed initial components, laying the groundwork for further enhancements. Created a prototype of the user dashboard, allowing for preliminary user feedback. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Component-based architecture in React promotes reusability and maintainability, which is crucial for larger projects. |
| Overall Experience (Provide an overall project experience.) | This week was productive, with significant progress made in the frontend, making the platform visually appealing and user-friendly. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | More focus on testing individual components and their interactions to ensure robustness. |
| Next Steps (Outline the plan for the following week.) | Using Firebase for user authentication and outlining the data schema for MongoDB |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 20-08-2024 to 24-08-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Selected MongoDB as the primary database for storing user data and resources, ensuring flexibility and scalability. - Integrated Firebase for user authentication, including setting up email verification to enhance security. - Started outlining the data schema for MongoDB, focusing on user profiles, resource listings, and collaboration requests. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Navigating the integration of Firebase with the existing Node.js and Express.js backend. Ensuring that the email verification process is user-friendly and doesn't hinder the onboarding experience. |
| Solutions and Strategies (Explain how challenges were addressed.) | Followed Firebase documentation closely to streamline the authentication setup. Planned a clear user flow for registration and email verification, providing users with clear instructions to minimize confusion. |
| Progress Made (Summarize the progress made towards project goals.) | Established a working prototype of user authentication using Firebase, successfully implementing email verification. Developed an initial version of the MongoDB data schema, which will be refined as development progresses. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Understanding the importance of secure user authentication and how Firebase simplifies this process. Gaining insights into NoSQL database design principles with MongoDB. |
| Overall Experience (Provide an overall project experience.) | Productive week, with significant advancements in backend infrastructure and user management capabilities. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | Further testing of the email verification process is needed to ensure it is seamless and efficient for users. |
| Next Steps (Outline the plan for the following week.) | Implementing Node.js and making Express connection. |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 03-09-2024 to 07-09-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Implemented the backend using Node.js, setting up the server environment. - Established an Express connection to handle routing and middleware functionality. - Created the initial structure for API endpoints that will manage resource sharing, user authentication, and file transfers. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Encountered issues with middleware integration for handling JSON requests and responses. Had to troubleshoot CORS (Cross-Origin Resource Sharing) issues to ensure that the frontend could communicate with the backend properly. |
| Solutions and Strategies (Explain how challenges were addressed.) | Researched and implemented the correct middleware for handling JSON and URL-encoded data. Configured CORS settings in Express to allow requests from the frontend application, ensuring smooth communication between the server and client. |
| Progress Made (Summarize the progress made towards project goals.) | Successfully set up the basic server architecture and established a functional connection between Node.js and Express. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Understanding the importance of middleware in Express for managing request data and enabling communication between different parts of the application. Gained insights into configuring CORS effectively to facilitate secure interactions between the frontend and backend. |
| Overall Experience (Provide an overall project experience.) | This week was focused and productive, with significant progress in backend development. Overcoming technical challenges provided valuable learning experiences. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | Future planning should include a deeper exploration of authentication methods to enhance security and user management. |
| Next Steps (Outline the plan for the following week.) | Outline the steps for the initial cloud and server deployment for project, detailing the selection of a cloud provider, server configuration, and deployment. |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 10-09-2024 to 14-09-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Initiate cloud and server deployment for project. - Set up the server environment and configure cloud services for optimal performance. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Ensuring compatibility between the application and the cloud environment. Managing resource allocation effectively to handle user load. |
| Solutions and Strategies (Explain how challenges were addressed.) | Research best practices for deploying Node.js applications on cloud platforms. Create a checklist for deployment steps to streamline the process. |
| Progress Made (Summarize the progress made towards project goals.) | Preliminary configuration of cloud services was started and identified necessary tools and services for deployment (e.g., AWS EC2, S3). |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Understanding the significance of infrastructure planning before deployment is critical for a successful launch. |
| Overall Experience (Provide an overall project experience.) | This week was focused on preparation for deployment, with an emphasis on addressing potential challenges. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | More detailed documentation on deployment processes could enhance team readiness. |
| Next Steps (Outline the plan for the following week.) | Finalize server configurations and prepare for deployment on AWS. |

Signature of the Guide

Department of Computer Science

School of Sciences

Project Diary

| Project Title | Project Hive |
| --- | --- |
| Team Members: (Name and Regno) | Adarsh Gupta 2241302 Ayush Maheshwari 2241311 Harsh Jain 2241317 |
| Project Description: (Briefly describe the project, its goals, and objectives) | Project Hive is a versatile resource-sharing platform designed to facilitate various forms of cooperation among users in academic and community settings. Developed using Node.js and Express.js for the backend, React for the frontend, and NoSQL for the database, this platform enables activities such as carpooling, study collaborations, cloud-based file transfers, and more. |
| Weekly Log |  |
| Date (Weekly Date.) | 17-09-2024 to 21-09-2024 |
| Tasks Completed (Detail the tasks completed this week) | - Successfully deployed project on AWS. - Configured AWS services, including EC2 for hosting. |
| Challenges Faced (Discuss any obstacles or difficulties encountered.) | Troubleshooting deployment issues related to environment variables and database connections. |
| Solutions and Strategies (Explain how challenges were addressed.) | Utilized AWS documentation and community forums for resolving issues. |
| Progress Made (Summarize the progress made towards project goals.) | Achieved successful deployment with all core functionalities operational and gathered initial feedback from team members during testing. |
| Key Learnings (Summarize the key takeaways and lessons learned from the project.) | Real-time deployment in a live environment can reveal issues that were not apparent in local deployment. |
| Overall Experience (Provide an overall project experience.) | A rewarding week that culminated in the successful deployment of the platform, marking a significant milestone for the project. |
| Areas for Improvement (Identify areas that could be improved upon in future projects.) | Establishing a more robust deployment process for future iterations would enhance efficiency. |
| Next Steps (Outline the plan for the following week.) | Successfully testing the possibility of deploying project on AWS. |

Signature of the Guide